REMEMBRA.DEV

COMPLETE BUILD PLAN

Every Feature. Every File. Every Step.

From v0.7.0 Alpha to Market Leader

Prepared for: Mani | Date: March 3, 2026

CONFIDENTIAL

6 build phases | 25+ tasks | exact file paths & class names | acceptance criteria | testing requirements

# Table of Contents

# 0. Context for the Builder

READ THIS BEFORE TOUCHING CODE. This section gives you the full picture of what exists, what's missing, and how everything connects.

## 0.1 What Remembra Is

Remembra is an open-source AI memory layer that lets AI agents remember information across conversations. It stores facts, entities, relationships, and intelligently retrieves relevant context. Think of it as a database built specifically for AI memory.

## 0.2 Current State (v0.7.0 Alpha)

96 Python files, 21,300+ lines. FastAPI + Qdrant + SQLite. Here's what works:

- Core CRUD: store, recall, update, forget (GDPR-compliant) - production-ready

- Extraction: FactExtractor, EntityExtractor (7 types, 8 relationship types), MemoryConsolidator, EntityMatcher, ConflictManager

- Retrieval: Hybrid BM25+vector search, graph traversal, CrossEncoder reranking, multi-factor ranking

- Security: API keys (256-bit, bcrypt), JWT auth, RBAC (admin/editor/viewer), sanitizer (47 patterns), audit logs

- Temporal: TTL, exponential decay, historical as_of queries

- Storage: Qdrant (vectors), SQLite FTS5 (metadata), 6 embedding providers

- Integrations: REST API (60+ endpoints), MCP server, Python SDK, LangChain, CrewAI

- Extras: Plugin system, webhooks, memory spaces, ChatGPT/Claude importers

## 0.3 The #1 Gap

No automatic conversation ingestion. AI tools must manually call store() for each piece of info. Mem0 accepts raw conversations and auto-extracts memories. This is THE feature to build.

## 0.4 Codebase Layout

Project root: /Users/dolphy/projects/remembra/

src/remembra/main.py            # FastAPI app factory, AppState class

src/remembra/config.py          # Settings(BaseSettings) - 60+ fields, REMEMBRA_ prefix

src/remembra/models/memory.py   # All Pydantic models

src/remembra/services/memory.py # MemoryService - core business logic

src/remembra/api/router.py      # Main router mounting all v1 sub-routers

src/remembra/api/v1/            # All endpoint files

src/remembra/extraction/        # FactExtractor, EntityExtractor, Consolidator, Matcher, ConflictManager

src/remembra/retrieval/         # HybridSearcher, GraphRetriever, Ranker, Reranker, ContextOptimizer

src/remembra/storage/           # Database(SQLite), QdrantStore, EmbeddingService

src/remembra/security/          # ContentSanitizer, AuditLogger

src/remembra/auth/              # APIKeyManager, RBAC, users, middleware

src/remembra/temporal/          # TTL, decay, cleanup

src/remembra/cloud/             # billing, metering, limits

src/remembra/plugins/           # base, manager, builtin/

src/remembra/mcp/server.py      # MCP server

src/remembra/io/importers/      # ChatGPT, Claude, plaintext importers

tests/                          # 5 test files, ~1,849 lines

## 0.5 Key Classes

| Class | File | Purpose |
| --- | --- | --- |
| MemoryService | services/memory.py | Core logic. Has extractors as attributes: .extractor, .entity_extractor, .consolidator, .entity_matcher |
| FactExtractor | extraction/fact_extractor.py | LLM-powered fact extraction. Uses OpenAI function calling. |
| EntityExtractor | extraction/entity_extractor.py | Extracts 7 entity types + 8 relationship types. |
| MemoryConsolidator | extraction/consolidator.py | Deduplicates memories. Actions: MERGE, UPDATE, DELETE, KEEP. |
| ConflictManager | extraction/conflict_manager.py | Resolves contradictions. Strategies: UPDATE, VERSION, FLAG. |
| HybridSearcher | retrieval/hybrid.py | BM25 + vector fusion with configurable alpha. |
| Database | storage/database.py | SQLite async. 42+ methods. FTS5 full-text search. |
| QdrantStore | storage/qdrant.py | Vector storage wrapper. |
| EmbeddingService | storage/embeddings.py | Multi-provider embeddings (OpenAI, Cohere, Ollama, etc.) |
| ContentSanitizer | security/sanitizer.py | 47 injection pattern detections. |
| AppState | main.py | Holds all service instances on app.state. |
| Settings | config.py | Pydantic-settings, env var prefix REMEMBRA_. |

## 0.6 Build Rules

- Follow existing code patterns - same imports, class structure, naming conventions

- Every endpoint needs: @limiter.limit(), AuditLogger, CurrentUser dependency, ContentSanitizer

- Every feature needs tests (pytest-asyncio pattern from existing tests)

- New Pydantic models go in models/memory.py (unless endpoint-specific)

- New config fields go in config.py with REMEMBRA_ prefix and sensible defaults

- New routes must be registered in api/router.py

- Use async/await throughout - entire codebase is async

- Never log sensitive data - follow AuditLogger patterns

- Enforce user_id + project_id scoping on ALL operations

- Database changes need migration in Database._run_migrations()

# Phase 1: Automatic Conversation Ingestion

CRITICAL - BUILD FIRST. This closes the #1 gap vs Mem0. Everything else depends on this.

## Task 1.1: Create Data Models

File: src/remembra/models/memory.py (add to existing)

Add these Pydantic models:

class ConversationMessage(BaseModel):

role: Literal['user', 'assistant', 'system']

content: str

timestamp: datetime | None = None

name: str | None = None

metadata: dict[str, Any] | None = None

class IngestOptions(BaseModel):

extract_from: Literal['user', 'assistant', 'both'] = 'both'

min_importance: float = Field(default=0.5, ge=0.0, le=1.0)

dedupe: bool = True

store: bool = True    # False = dry run

infer: bool = True    # False = store raw, skip extraction

class ConversationIngestRequest(BaseModel):

messages: list[ConversationMessage] = Field(..., min_length=1, max_length=200)

user_id: str

session_id: str | None = None

project_id: str = 'default'

context: dict[str, Any] | None = None

options: IngestOptions = Field(default_factory=IngestOptions)

class ExtractedFact(BaseModel):

content: str

confidence: float = Field(ge=0.0, le=1.0)

importance: float = Field(ge=0.0, le=1.0)

source_message_index: int

speaker: str | None = None

stored: bool = False

memory_id: str | None = None

action: Literal['add', 'update', 'delete', 'noop', 'skipped'] = 'add'

action_reason: str | None = None

class ExtractedEntity(BaseModel):

name: str

type: str

relationship: str | None = None

class DedupeResult(BaseModel):

content: str

existing_memory_id: str

action: Literal['merged', 'updated', 'skipped']

class IngestStats(BaseModel):

messages_processed: int

facts_extracted: int

facts_stored: int

facts_updated: int

facts_deduped: int

facts_skipped: int

entities_found: int

processing_time_ms: int

class ConversationIngestResponse(BaseModel):

status: Literal['ok', 'partial', 'error']

session_id: str | None = None

facts: list[ExtractedFact]

entities: list[ExtractedEntity]

deduped: list[DedupeResult]

stats: IngestStats

## Task 1.2: Create ConversationIngestService

File: src/remembra/services/conversation_ingest.py (NEW)

This is the brain. It orchestrates existing extractors into a 5-phase pipeline:

Constructor: Takes settings: Settings and memory_service: MemoryService. Access extractors via memory_service.extractor, memory_service.entity_extractor, memory_service.consolidator, memory_service.conflict_manager.

Method: async ingest(request: ConversationIngestRequest) -> ConversationIngestResponse

- Phase 1 - Parse: Filter messages by extract_from option. Build conversation transcript with speaker attribution. If infer=False, store each message raw and return early.

- Phase 2 - Extract Facts: Call memory_service.extractor.extract() with enhanced conversation prompt (see Task 1.3). Get back candidate facts with importance scores. Filter below min_importance.

- Phase 3 - Extract Entities: Call memory_service.entity_extractor.extract() on the transcript. No changes needed to existing EntityExtractor.

- Phase 4 - Deduplicate: For each fact: (a) embed via memory_service.embeddings, (b) search Qdrant top-5 similar, (c) if similarity>0.9 use consolidator, (d) if contradiction use conflict_manager. LLM decides ADD/UPDATE/DELETE/NOOP via function calling (not rules). Follow Mem0's approach.

- Phase 5 - Store: For ADD/UPDATE: call memory_service.store() with source='conversation_ingest' and metadata including session_id, source_message_index, speaker, importance. Collect memory_ids.

## Task 1.3: Conversation Extraction Prompts

File: src/remembra/extraction/prompts/conversation_extraction.py (NEW)

Two key prompts:

EXTRACTION SYSTEM PROMPT:

You are a Personal Information Organizer. Extract memorable facts from conversations.

RULES: 1) Extract from BOTH user+assistant. 2) Attribute to correct speaker.

3) Resolve pronouns (he/she -> actual names). 4) Convert relative times.

5) Priority: decisions > preferences > facts > plans > relationships.

6) Score importance 0.0-1.0 (0.9+ life events, 0.7-0.8 plans, 0.5-0.6 casual).

7) Each fact = single atomic statement. 8) Include speaker name in fact.

9) Never extract from system messages. 10) Match input language.

Return: {"facts": [{"content": "...", "importance": 0.8, "speaker": "Mani", "source_message": 0}]}

DEDUP DECISION PROMPT:

Decide how to integrate a new fact with existing memories.

NEW FACT: {new_fact}

EXISTING SIMILAR MEMORIES: {existing_json}

Choose ONE: ADD (new info) | UPDATE (augments existing, keep MORE info) |

DELETE (contradicts, new is more recent) | NOOP (already captured).

Return: {"action": "...", "reason": "...", "target_memory_id": "...", "merged_content": "..."}

Use OpenAI function calling (tools parameter) for the dedup decision, NOT raw JSON parsing. The FactExtractor already uses this pattern - follow it.

## Task 1.4: Create API Endpoint

File: src/remembra/api/v1/ingest.py (add to existing - has /changelog already)

@router.post('/conversation', response_model=ConversationIngestResponse,

status_code=status.HTTP_201_CREATED, summary='Ingest conversation, auto-extract memories')

@limiter.limit('20/minute')

async def ingest_conversation(request: Request, body: ConversationIngestRequest,

memory_service: MemoryServiceDep, audit_logger: AuditLoggerDep,

sanitizer: SanitizerDep, current_user: CurrentUser, settings: SettingsDep,

) -> ConversationIngestResponse:

# 1. Sanitize all message content

# 2. Create ConversationIngestService and call .ingest()

# 3. Log via audit_logger action='conversation_ingest'

# 4. Dispatch webhook 'conversation_ingested'

# 5. Return response (partial results OK on error)

## Task 1.5: Register in AppState

File: src/remembra/main.py

# In lifespan(), after memory_service created:

from remembra.services.conversation_ingest import ConversationIngestService

app.state.conversation_ingest = ConversationIngestService(settings, memory_service)

# Add dependency:

ConversationIngestDep = Annotated[ConversationIngestService, Depends(get_conversation_ingest)]

## Task 1.6: MCP Server Tool

File: src/remembra/mcp/server.py (add tool)

@server.tool()

async def ingest_conversation(messages: list[dict], session_id: str | None = None,

min_importance: float = 0.5) -> dict:

'''Ingest a conversation and automatically extract memories.'''

## Task 1.7: Python SDK Method

File: src/remembra/client/ (find client module)

async def ingest_conversation(self, messages: list[dict],

session_id: str | None = None, project_id: str = 'default',

options: dict | None = None) -> dict:

## Task 1.8: Tests

File: tests/test_conversation_ingest.py (NEW)

14 required tests:

- Basic ingestion: 3 messages in, facts extracted and stored

- Dry run: store=False returns facts without storing

- Raw mode: infer=False stores messages as-is

- User-only extraction: extract_from='user' ignores assistant

- Importance filtering: facts below min_importance are skipped

- Deduplication: same conversation twice = no duplicates

- Conflict resolution: contradicting info triggers ConflictManager

- Multi-user: different 'name' fields attributed correctly

- Edge case: single message or no extractable facts

- Rate limit: >20 requests/min returns 429

- Auth: unauthenticated request returns 401

- Sanitization: malicious content caught

- Large conversation: 200 messages processes OK

- Session grouping: session_id preserved in metadata

Acceptance Criteria:

- POST /api/v1/ingest/conversation returns 201 with valid response

- Facts stored in Qdrant + SQLite (verifiable via GET /memories)

- Entities extracted and linked to memories

- Dedup works across same conversation

- MCP tool + Python SDK work end-to-end

- All 14 tests pass

# Phase 2: Security Hardening (OWASP 2026)

OWASP ASI06 (Memory Poisoning) is the critical risk for AI memory systems. This phase makes Remembra compliant.

## Task 2.1: Memory Provenance Tracking

Files: models/memory.py, storage/database.py, services/memory.py

Add to Memory model:

provenance_source: str | None = None      # 'conversation_ingest', 'manual', 'import'

provenance_agent_id: str | None = None     # Which agent/tool created this

provenance_session_id: str | None = None   # Source session

validation_status: str = 'unvalidated'     # 'unvalidated', 'validated', 'suspicious'

confidence_level: float = 1.0              # Extraction confidence

original_source_hash: str | None = None    # Hash of original content

Add SQL migration in Database._run_migrations():

ALTER TABLE memories ADD COLUMN provenance_source TEXT DEFAULT 'user_input';

ALTER TABLE memories ADD COLUMN validation_status TEXT DEFAULT 'unvalidated';

ALTER TABLE memories ADD COLUMN confidence_level REAL DEFAULT 1.0;

ALTER TABLE memories ADD COLUMN original_source_hash TEXT;

## Task 2.2: PII Detection

File: src/remembra/security/pii_detector.py (NEW)

class PIIDetector:

PATTERNS = {

'ssn': r'\b\d{3}-\d{2}-\d{4}\b',

'credit_card': r'\b(?:\d{4}[-\s]?){3}\d{4}\b',

'api_key': r'\b(?:sk|pk|api|key|token|secret)[-_][A-Za-z0-9]{20,}\b',

'email': r'\b[A-Za-z0-9._%+-]+@[A-Za-z0-9.-]+\.[A-Z|a-z]{2,}\b',

}

def scan(self, content: str) -> PIIScanResult: ...

def redact(self, content: str) -> str: ...

Config additions:

pii_detection_enabled: bool = True

pii_mode: str = 'detect'  # detect | redact | block

## Task 2.3: Production JWT Enforcement

File: src/remembra/main.py

# At start of lifespan():

if not settings.debug and settings.jwt_secret == 'remembra-jwt-secret-change-in-production':

raise RuntimeError('Set REMEMBRA_JWT_SECRET to a unique value in production')

## Task 2.4: Auth Rate Limits

Files: api/v1/auth.py, api/v1/keys.py

# auth.py: @limiter.limit('5/minute') on signup, '10/minute' on login

# keys.py: @limiter.limit('5/minute') on create and revoke

## Task 2.5: Content Length Validation

File: models/memory.py

# Add validator to StoreRequest and ConversationMessage:

@field_validator('content')

def content_length_limit(cls, v): assert len(v) <= 50000; return v

## Task 2.6: Anomaly Detection

File: src/remembra/security/anomaly_detector.py (NEW)

class AnomalyDetector:

async def check_acquisition_rate(user_id: str, window_min=60) -> bool

async def check_source_distribution(user_id: str) -> dict

async def check_content_anomalies(content: str, user_id: str) -> float

Acceptance Criteria:

- Every stored memory has provenance metadata

- PII detector catches SSN, credit cards, API keys

- Server refuses to start with default JWT secret in production

- Auth endpoints have strict rate limits

- Content >50KB rejected

# Phase 3: Sleep-Time Compute

Agents 'think' during idle time. Runs background processes to consolidate memories, resolve entities, pre-compute retrieval patterns. Even Mem0 doesn't have this.

## Task 3.1: SleepTimeWorker

File: src/remembra/services/sleep_time.py (NEW)

class SleepTimeWorker:

def __init__(self, settings, memory_service): ...

async def run_consolidation(self, user_id=None) -> ConsolidationReport:

# 1. Get memories since last run

# 2. dedup_pass() - merge duplicate memories across sessions

# 3. entity_resolution_pass() - resolve aliases ('my wife' = 'Suzan')

# 4. graph_strengthening_pass() - discover new relationships

# 5. importance_rescoring_pass() - adjust by access patterns

# 6. decay_cleanup_pass() - remove decayed memories

async def dedup_pass(memories) -> int: ...

async def entity_resolution_pass(user_id) -> int: ...

async def graph_strengthening_pass(user_id) -> int: ...

async def importance_rescoring_pass(user_id) -> int: ...

## Task 3.2: ConsolidationReport Model

File: models/memory.py (add)

class ConsolidationReport(BaseModel):

started_at: datetime

completed_at: datetime | None = None

memories_scanned: int = 0

duplicates_merged: int = 0

entities_resolved: int = 0

relationships_discovered: int = 0

importance_rescored: int = 0

errors: list[str] = Field(default_factory=list)

## Task 3.3: Config + Scheduler

Files: config.py, main.py

# config.py:

sleep_time_enabled: bool = True

sleep_time_interval_hours: float = 6.0

sleep_time_event_threshold: int = 50

sleep_time_model: str | None = None  # Use cheaper model for background

# main.py lifespan():

if settings.sleep_time_enabled:

sleep_worker = SleepTimeWorker(settings, memory_service)

app.state.sleep_worker = sleep_worker

# Start background task with asyncio.create_task

## Task 3.4: Admin API

File: api/v1/admin.py

POST /api/v1/admin/sleep-time/run     # Manual trigger (admin only, 1/min)

GET  /api/v1/admin/sleep-time/status   # Last run report

Acceptance Criteria:

- Worker runs on schedule, produces ConsolidationReport

- Duplicates merged across sessions

- Entity aliases resolved

- Manual trigger works via API

- Worker doesn't interfere with real-time ops

# Phase 4: Production Infrastructure

## Task 4.1: Streaming Responses (SSE)

File: api/v1/ingest.py

POST /api/v1/ingest/conversation/stream

# StreamingResponse with text/event-stream

# Yields progress: {phase, progress, current_fact} during extraction

## Task 4.2: Batch Operations

File: api/v1/memories.py

POST /api/v1/memories/batch        # BatchStoreRequest (max 100), 5/min

POST /api/v1/memories/batch/recall  # BatchRecallRequest (max 20), 10/min

## Task 4.3: Circuit Breaker

File: src/remembra/core/circuit_breaker.py (NEW)

class CircuitBreaker:

# States: CLOSED -> OPEN (after 5 failures) -> HALF_OPEN (after 60s) -> CLOSED

# Apply to: LLM API calls, Qdrant operations, webhook deliveries

## Task 4.4: Caching Layer

File: src/remembra/core/cache.py (NEW)

class MemoryCache:

# In-memory LRU, max 1000 entries, 300s TTL

# Cache: recall results, embeddings, entity lookups

## Task 4.5: OpenTelemetry Tracing

File: src/remembra/core/tracing.py (NEW)

# Optional OTLP tracing. Config: tracing_enabled, tracing_endpoint

# Instrument: FastAPI routes, LLM calls, DB queries, Qdrant ops

Acceptance Criteria:

- SSE streaming shows real-time extraction progress

- Batch store handles 100 memories in one request

- Circuit breaker opens after 5 failures, recovers after 60s

- Cache reduces repeated query latency by >80%

# Phase 5: JavaScript/TypeScript SDK

## Task 5.1: Package Structure

sdk/typescript/  ->  package.json, tsconfig.json

src/index.ts, client.ts, types.ts, errors.ts

tests/client.test.ts

## Task 5.2: Client Implementation

File: sdk/typescript/src/client.ts

export class RememberClient {

constructor(opts: { apiKey: string; baseUrl?: string; userId: string })

async store(content, options?): Promise<StoreResponse>

async recall(query, options?): Promise<RecallResponse>

async forget(options): Promise<ForgetResponse>

async update(memoryId, content): Promise<UpdateResponse>

async ingestConversation(messages, options?): Promise<IngestResponse>

async listEntities(options?): Promise<EntityListResponse>

async batchStore(items): Promise<BatchStoreResponse>

}

Include: auto-retry with exponential backoff, typed errors, configurable timeout.

Acceptance Criteria:

- npm install remembra works

- All methods match Python SDK

- TypeScript types exported

- Auto-retry on 429/5xx

# Phase 6: Dashboard & Analytics

## Task 6.1: Memory Browser

Searchable/filterable memory browser. Search via /recall API. Filters: project, source type, date range, entity type. Memory cards with content, facts, entities. Bulk actions. Pagination.

## Task 6.2: Entity Graph Visualization

Interactive graph (react-force-graph or d3-force). Entities as nodes, relationships as edges. Click to see linked memories. Search/filter by type.

## Task 6.3: Memory Timeline

Chronological view of fact evolution. Shows created, updated, accessed timestamps. Unique to Remembra.

## Task 6.4: Usage Analytics

Charts: API calls over time, memories stored per period, retrieval latency, extraction quality metrics, sleep-time stats. Use existing metering from cloud/metering.py.

## Task 6.5: Team Management

Invite users, assign roles (admin/editor/viewer), manage API keys, manage spaces, view audit logs. Uses existing RBAC from auth/rbac.py.

# Critical Problems to Fix

Fix these during any phase:

| Problem | File | Severity | Fix |
| --- | --- | --- | --- |
| JWT secret has dev default | config.py | CRITICAL | Production startup check (Task 2.3) |
| CORS allows all origins | main.py | HIGH | Make configurable: settings.cors_origins |
| Master key single point of failure | config.py | HIGH | Add key rotation support |
| No rate limit on key creation | api/v1/keys.py | HIGH | Add 5/minute limit (Task 2.4) |
| No memory content limit | models/memory.py | MEDIUM | 50KB limit (Task 2.5) |
| No circuit breaker on LLM | services/memory.py | MEDIUM | Wrap with CircuitBreaker (Task 4.3) |
| No caching anywhere | N/A | MEDIUM | Add MemoryCache (Task 4.4) |
| PATCH /memories has TODO | api/v1/memories.py | LOW | Complete implementation |
| No integration tests | tests/ | MEDIUM | Add per phase |

# Master Timeline

| Week | Phase | Deliverables |
| --- | --- | --- |
| 1-2 | Phase 1 | POST /ingest/conversation working end-to-end |
| 2-3 | Phase 2 | OWASP compliant: provenance, PII, JWT, rate limits |
| 3-5 | Phase 3 | Sleep-time consolidation running on schedule |
| 5-7 | Phase 4 | Streaming, batch, circuit breaker, caching, tracing |
| 7-9 | Phase 5 | TypeScript SDK published to npm |
| 9-12 | Phase 6 | Dashboard with browser, graph, timeline, analytics |

# Final Ship Checklist

- POST /api/v1/ingest/conversation works end-to-end with real LLM

- Dedup prevents duplicate memories from same conversation

- Sleep-time runs on schedule and improves memory quality

- All Phase 2 security items in place

- TypeScript SDK published to npm

- Dashboard shows real data

- All tests pass (>80% coverage on new code)

- CORS configured for production (not allow-all)

- JWT secret forced unique in production

- Rate limits tuned for expected traffic

- Docker image builds with all new features

- CHANGELOG.md updated

End of Build Plan. 6 phases, 25+ tasks, every file path, every class name, every acceptance criterion.