REMEMBRA.DEV

REMEDIATION BUILD PLAN

Fix Every Gap From the QA Audit

8 Issues | Exact File Paths | Exact Code Changes

Date: March 3, 2026 | Post-Audit Remediation

This document contains the exact fixes needed for every gap found in the QA audit. 2 critical, 3 high priority, 3 medium priority. Each fix includes the exact file, the exact code to change, and acceptance criteria.

# 0. Audit Summary - What Needs Fixing

A comprehensive QA audit was performed against the build plan. The build achieved 92% implementation. This document covers the remaining 8% - every gap, in priority order, with exact instructions.

| # | Issue | Severity | File(s) | Est. Effort |
| --- | --- | --- | --- | --- |
| 1 | CORS allows all origins (security risk) | CRITICAL | main.py, config.py | 30 min |
| 2 | PATCH /memories/{id} returns 501 (not implemented) | CRITICAL | api/v1/memories.py, services/memory.py | 2-3 hours |
| 3 | No SSE streaming for conversation ingestion | HIGH | api/v1/ingest.py | 2-3 hours |
| 4 | No batch operations endpoints | HIGH | api/v1/memories.py, models/memory.py | 2-3 hours |
| 5 | No OpenTelemetry tracing module | HIGH | core/tracing.py (NEW), main.py, config.py | 3-4 hours |
| 6 | Spaces endpoint returns 501 when disabled | MEDIUM | api/v1/spaces.py | 30 min |
| 7 | Embeddings reindex returns 501 when disabled | MEDIUM | api/v1/embeddings.py | 30 min |
| 8 | Plugins endpoint returns 501 when disabled | MEDIUM | api/v1/plugins.py | 30 min |

Total estimated effort: 12-15 hours (1.5-2 days for a single developer).

# Context for the Builder

You are working on the Remembra codebase. The project root is /Users/dolphy/projects/remembra/. All source files are under src/remembra/. The codebase is a FastAPI application, fully async, using Pydantic models, structlog for logging, and slowapi for rate limiting.

Critical build rules (same as original build plan):

- Follow existing code patterns exactly - same imports, class structure, naming

- Every endpoint needs: @limiter.limit(), AuditLogger, CurrentUser dependency

- Use async/await throughout

- user_id + project_id scoping on all operations

- New config fields go in config.py with REMEMBRA_ env prefix

# Fix 1: CORS Configuration (CRITICAL)

Problem: main.py line 302 has allow_origins=["*"] which allows any website to make API calls to Remembra. This is a security vulnerability in production.

## Step 1: Add config field

File: src/remembra/config.py

Add this field to the Settings class, in the Server section (after the existing debug/log_level fields):

# CORS

cors_origins: list[str] = Field(

default_factory=lambda: ["http://localhost:3000", "http://localhost:8787"],

description="Allowed CORS origins. Set to ['*'] only for development.",

)

## Step 2: Use config in middleware

File: src/remembra/main.py

Replace lines 300-306 (the CORSMiddleware block). Find this exact code:

app.add_middleware(

CORSMiddleware,

allow_origins=["*"],

allow_credentials=True,

allow_methods=["*"],

allow_headers=["*"],

)

Replace it with:

app.add_middleware(

CORSMiddleware,

allow_origins=settings.cors_origins,

allow_credentials=True,

allow_methods=["*"],

allow_headers=["*"],

)

Note: The settings variable is already available in create_app() scope. Verify it's accessible where the middleware is added. If not, call get_settings() at that point.

Acceptance:

- REMEMBRA_CORS_ORIGINS env var controls allowed origins

- Default allows localhost:3000 and localhost:8787 (dashboard + API)

- Production deployments set REMEMBRA_CORS_ORIGINS='["https://remembra.dev"]'

- Setting ['*'] still works for development

# Fix 2: PATCH /memories/{id} Implementation (CRITICAL)

Problem: The PATCH endpoint exists (api/v1/memories.py line 298-318) but raises HTTP 501. It needs a real implementation that re-extracts facts, updates embeddings, and merges the entity graph.

## Step 1: Add update method to MemoryService

File: src/remembra/services/memory.py

Add this method to the MemoryService class:

async def update(self, memory_id: str, user_id: str, new_content: str,

new_metadata: dict[str, Any] | None = None) -> UpdateResponse:

"""Update memory content, re-extract facts/entities, re-embed."""

# 1. Fetch existing memory from database

existing = await self.db.get_memory(memory_id)

if not existing or existing.get('user_id') != user_id:

raise ValueError(f'Memory {memory_id} not found')

# 2. Re-extract facts from new content

extracted_facts = await self.extractor.extract(new_content)

# 3. Re-extract entities from new content

entities = await self.entity_extractor.extract(new_content)

# 4. Generate new embedding

embedding = await self.embeddings.embed(new_content)

# 5. Update vector in Qdrant

await self.qdrant.upsert(

id=memory_id, vector=embedding,

payload={'user_id': user_id, 'content': new_content,

'project_id': existing.get('project_id', 'default')}

)

# 6. Update metadata in SQLite

merged_metadata = {**(existing.get('metadata') or {}), **(new_metadata or {})}

await self.db.update_memory(

memory_id=memory_id, content=new_content,

extracted_facts=extracted_facts, metadata=merged_metadata

)

# 7. Update entities (delete old links, create new ones)

await self.db.delete_memory_entities(memory_id)

entity_refs = []

for entity in entities:

matched = await self.entity_matcher.match(entity, user_id, existing.get('project_id', 'default'))

await self.db.link_entity_to_memory(memory_id, matched.id)

entity_refs.append(EntityRef(id=matched.id, canonical_name=matched.canonical_name,

type=matched.type, confidence=matched.confidence))

# 8. Handle conflict detection if enabled

if self.conflict_manager:

await self.conflict_manager.check_update(memory_id, new_content, user_id)

return UpdateResponse(id=memory_id, updated_entities=entity_refs)

Note: The Database class may need an update_memory() method and a delete_memory_entities() method if they don't exist. Check storage/database.py. If missing, add them:

async def update_memory(self, memory_id: str, content: str,

extracted_facts: list[str], metadata: dict) -> None:

await self._execute(

'UPDATE memories SET content=?, extracted_facts=?, metadata=?, updated_at=? WHERE id=?',

[content, json.dumps(extracted_facts), json.dumps(metadata), datetime.utcnow().isoformat(), memory_id]

)

# Also update FTS index

await self._execute('DELETE FROM memories_fts WHERE id=?', [memory_id])

await self._execute('INSERT INTO memories_fts(id, content) VALUES(?, ?)', [memory_id, content])

async def delete_memory_entities(self, memory_id: str) -> None:

await self._execute('DELETE FROM memory_entities WHERE memory_id=?', [memory_id])

## Step 2: Implement the endpoint

File: src/remembra/api/v1/memories.py

Replace the entire update_memory function (lines 303-318). Find:

async def update_memory(

memory_id: str,

body: UpdateRequest,

memory_service: MemoryServiceDep,

current_user: CurrentUser,

) -> UpdateResponse:

"""

Re-extract facts from updated content and merge entity graph.

Full implementation arrives in Week 4.

"""

# TODO(week-4): fetch, re-embed, merge entity diff

raise HTTPException(

status_code=status.HTTP_501_NOT_IMPLEMENTED,

detail="Update endpoint coming in Week 4",

)

Replace with:

async def update_memory(

memory_id: str,

body: UpdateRequest,

memory_service: MemoryServiceDep,

audit_logger: AuditLoggerDep,

current_user: CurrentUser,

) -> UpdateResponse:

"""Re-extract facts from updated content and merge entity graph."""

try:

result = await memory_service.update(

memory_id=memory_id,

user_id=current_user.user_id,

new_content=body.content,

new_metadata=body.metadata,

)

await audit_logger.log('memory_updated', user_id=current_user.user_id,

resource_id=memory_id, success=True)

return result

except ValueError:

raise HTTPException(status_code=404, detail=f'Memory {memory_id} not found')

except Exception as e:

await audit_logger.log('memory_updated', user_id=current_user.user_id,

resource_id=memory_id, success=False, error_message=str(e))

raise HTTPException(status_code=500, detail='Failed to update memory')

Note: Add AuditLoggerDep to the function parameters. Import it from the same place other endpoints in this file import it - it should already be available at the top of the file.

Acceptance:

- PATCH /api/v1/memories/{id} with {content: 'new text'} returns 200 with UpdateResponse

- Old facts/entities are replaced with newly extracted ones

- Vector in Qdrant is updated with new embedding

- FTS index is updated

- Audit log records the update

- 404 returned for non-existent or wrong-user memories

# Fix 3: SSE Streaming for Conversation Ingestion (HIGH)

Problem: No streaming endpoint for conversation ingestion. Large conversations take time to process and the client gets no progress feedback.

File: src/remembra/api/v1/ingest.py

Add a new endpoint AFTER the existing POST /conversation endpoint:

from fastapi.responses import StreamingResponse

import json, time

@router.post(

'/conversation/stream',

summary='Ingest conversation with real-time SSE progress',

)

@limiter.limit('20/minute')

async def ingest_conversation_stream(

request: Request,

body: ConversationIngestRequest,

memory_service: MemoryServiceDep,

audit_logger: AuditLoggerDep,

sanitizer: SanitizerDep,

current_user: CurrentUser,

settings: SettingsDep,

) -> StreamingResponse:

'''Stream extraction progress as Server-Sent Events.'''

async def event_generator():

start = time.time()

try:

# Phase 1: Parsing

yield f'data: {json.dumps({"phase": "parsing", "progress": 0})}\n\n'

# Create service and run ingestion

service = ConversationIngestService(settings, memory_service)

# Phase 2: Extraction

yield f'data: {json.dumps({"phase": "extracting_facts", "progress": 20})}\n\n'

# Run the actual ingestion (reuse existing service)

result = await service.ingest(body)

# Phase 3-5: Report results

yield f'data: {json.dumps({"phase": "storing", "progress": 80})}\n\n'

# Final result

elapsed = int((time.time() - start) * 1000)

yield f'data: {json.dumps({"phase": "complete", "progress": 100, "result": result.model_dump(mode="json")})}\n\n'

await audit_logger.log('conversation_ingest_stream',

user_id=current_user.user_id, success=True)

except Exception as e:

yield f'data: {json.dumps({"phase": "error", "error": str(e)})}\n\n'

return StreamingResponse(event_generator(), media_type='text/event-stream')

Acceptance:

- POST /api/v1/ingest/conversation/stream returns text/event-stream

- Client receives progress events: parsing -> extracting_facts -> storing -> complete

- Final event contains the full ConversationIngestResponse as JSON

- Errors are sent as SSE events, not HTTP error codes

# Fix 4: Batch Operations Endpoints (HIGH)

Problem: No way to store or recall multiple memories in one request. Ingesting 1000 memories requires 1000 API calls.

## Step 1: Add models

File: src/remembra/models/memory.py

class BatchStoreRequest(BaseModel):

items: list[StoreRequest] = Field(..., min_length=1, max_length=100)

class BatchStoreResult(BaseModel):

index: int

success: bool

response: StoreResponse | None = None

error: str | None = None

class BatchStoreResponse(BaseModel):

results: list[BatchStoreResult]

total: int

succeeded: int

failed: int

class BatchRecallRequest(BaseModel):

queries: list[RecallRequest] = Field(..., min_length=1, max_length=20)

class BatchRecallResponse(BaseModel):

results: list[RecallResponse]

total: int

## Step 2: Add endpoints

File: src/remembra/api/v1/memories.py

Add these two endpoints to the existing router:

@router.post('/batch', response_model=BatchStoreResponse,

status_code=status.HTTP_201_CREATED, summary='Store multiple memories')

@limiter.limit('5/minute')

async def batch_store(request: Request, body: BatchStoreRequest,

memory_service: MemoryServiceDep, audit_logger: AuditLoggerDep,

sanitizer: SanitizerDep, current_user: CurrentUser) -> BatchStoreResponse:

results = []

succeeded = 0

for i, item in enumerate(body.items):

try:

item.user_id = current_user.user_id  # Enforce auth

resp = await memory_service.store(item)

results.append(BatchStoreResult(index=i, success=True, response=resp))

succeeded += 1

except Exception as e:

results.append(BatchStoreResult(index=i, success=False, error=str(e)))

await audit_logger.log('batch_store', user_id=current_user.user_id,

success=True, resource_id=f'{succeeded}/{len(body.items)}')

return BatchStoreResponse(results=results, total=len(body.items),

succeeded=succeeded, failed=len(body.items)-succeeded)

@router.post('/batch/recall', response_model=BatchRecallResponse,

summary='Recall for multiple queries')

@limiter.limit('10/minute')

async def batch_recall(request: Request, body: BatchRecallRequest,

memory_service: MemoryServiceDep, current_user: CurrentUser) -> BatchRecallResponse:

results = []

for query in body.queries:

query.user_id = current_user.user_id  # Enforce auth

resp = await memory_service.recall(query)

results.append(resp)

return BatchRecallResponse(results=results, total=len(body.queries))

Acceptance:

- POST /api/v1/memories/batch accepts up to 100 items, returns per-item results

- POST /api/v1/memories/batch/recall accepts up to 20 queries

- Failed items don't block successful ones (partial success OK)

- Rate limits: 5/min for batch store, 10/min for batch recall

- Audit logging records batch operations

# Fix 5: OpenTelemetry Tracing (HIGH)

Problem: No distributed tracing for production observability. When things are slow or failing, there's no way to trace a request through the system.

## Step 1: Add config fields

File: src/remembra/config.py

# Tracing (OpenTelemetry)

tracing_enabled: bool = False

tracing_endpoint: str = 'http://localhost:4317'

tracing_service_name: str = 'remembra'

## Step 2: Create tracing module

File: src/remembra/core/tracing.py (NEW FILE)

This module sets up OpenTelemetry if enabled. It should be a soft dependency - if opentelemetry packages aren't installed, tracing is silently disabled.

"""Optional OpenTelemetry tracing integration."""

from __future__ import annotations

import structlog

from typing import TYPE_CHECKING

if TYPE_CHECKING:

from remembra.config import Settings

logger = structlog.get_logger()

def setup_tracing(settings: 'Settings') -> None:

"""Initialize OpenTelemetry tracing if enabled and packages available."""

if not settings.tracing_enabled:

return

try:

from opentelemetry import trace

from opentelemetry.sdk.trace import TracerProvider

from opentelemetry.sdk.trace.export import BatchSpanProcessor

from opentelemetry.exporter.otlp.proto.grpc.trace_exporter import OTLPSpanExporter

from opentelemetry.sdk.resources import Resource

from opentelemetry.instrumentation.fastapi import FastAPIInstrumentor

resource = Resource.create({'service.name': settings.tracing_service_name})

provider = TracerProvider(resource=resource)

exporter = OTLPSpanExporter(endpoint=settings.tracing_endpoint)

provider.add_span_processor(BatchSpanProcessor(exporter))

trace.set_tracer_provider(provider)

logger.info('OpenTelemetry tracing initialized',

endpoint=settings.tracing_endpoint,

service=settings.tracing_service_name)

except ImportError:

logger.warning('OpenTelemetry packages not installed, tracing disabled.',

hint='pip install opentelemetry-api opentelemetry-sdk '

'opentelemetry-exporter-otlp opentelemetry-instrumentation-fastapi')

def instrument_app(app) -> None:

"""Instrument FastAPI app if OpenTelemetry is available."""

try:

from opentelemetry.instrumentation.fastapi import FastAPIInstrumentor

FastAPIInstrumentor.instrument_app(app)

except ImportError:

pass

## Step 3: Wire into main.py

File: src/remembra/main.py

In the lifespan() function, near the start (after settings are loaded):

from remembra.core.tracing import setup_tracing

setup_tracing(settings)

In create_app(), after the app is created:

from remembra.core.tracing import instrument_app

instrument_app(app)

## Step 4: Add optional dependency

File: pyproject.toml

Add to [project.optional-dependencies]:

tracing = [

"opentelemetry-api>=1.20.0",

"opentelemetry-sdk>=1.20.0",

"opentelemetry-exporter-otlp>=1.20.0",

"opentelemetry-instrumentation-fastapi>=0.40b0",

]

Acceptance:

- REMEMBRA_TRACING_ENABLED=true enables tracing

- Tracing works when OTEL packages are installed

- Tracing silently degrades when packages are not installed (no errors)

- FastAPI routes produce spans when connected to a collector

# Fix 6-8: Clean Up 501 Stubs (MEDIUM)

Problem: Three endpoints return 501 NOT_IMPLEMENTED when their respective features aren't enabled. This is confusing. They should return 503 SERVICE_UNAVAILABLE with a clear message instead.

These are NOT broken endpoints - they correctly detect that a feature (spaces, reindex, plugins) is disabled. The fix is just the HTTP status code and message to be more helpful.

## Fix 6: Spaces (api/v1/spaces.py line 32)

Change:

status_code=status.HTTP_501_NOT_IMPLEMENTED,

detail="Memory spaces are not enabled on this server",

To:

status_code=status.HTTP_503_SERVICE_UNAVAILABLE,

detail="Memory spaces are not enabled. Set REMEMBRA_ENABLE_SPACES=true to enable.",

## Fix 7: Embeddings reindex (api/v1/embeddings.py line 38)

Change:

status_code=status.HTTP_501_NOT_IMPLEMENTED,

detail="Re-indexing is not available",

To:

status_code=status.HTTP_503_SERVICE_UNAVAILABLE,

detail="Re-indexing service is not available. Check server configuration.",

## Fix 8: Plugins (api/v1/plugins.py line 29)

Change:

status_code=status.HTTP_501_NOT_IMPLEMENTED,

detail="Plugin system is not enabled",

To:

status_code=status.HTTP_503_SERVICE_UNAVAILABLE,

detail="Plugin system is not enabled. Set REMEMBRA_ENABLE_PLUGINS=true to enable.",

Acceptance:

- All three endpoints return 503 (not 501) when their feature is disabled

- Error messages tell the user how to enable the feature

# Testing Requirements

After all fixes are applied, these tests must pass:

## New Tests to Write

File: tests/test_remediation.py (NEW)

- CORS: Verify that settings.cors_origins is used by middleware (mock test)

- PATCH /memories/{id}: Store a memory, then PATCH it, verify content/facts/entities changed

- PATCH /memories/{id}: Verify 404 for non-existent memory_id

- PATCH /memories/{id}: Verify 404 for another user's memory

- SSE stream: POST /ingest/conversation/stream returns text/event-stream content type

- SSE stream: Response contains 'phase' events including 'complete'

- Batch store: POST /memories/batch with 3 items, all succeed

- Batch store: One item fails (bad content), other 2 succeed, partial success returned

- Batch recall: POST /memories/batch/recall with 2 queries, both return results

- Tracing: setup_tracing() with tracing_enabled=False does nothing (no error)

- Tracing: setup_tracing() with tracing_enabled=True but no packages logs warning

- 501 stubs: Spaces/embeddings/plugins return 503 not 501 when disabled

## Existing Tests Must Still Pass

Run the full test suite after changes. No regressions allowed:

pytest tests/ -v --tb=short

# Ship Checklist

- CORS: allow_origins reads from settings.cors_origins, not hardcoded ['*']

- PATCH: /api/v1/memories/{id} re-extracts facts, re-embeds, updates entities

- SSE: /api/v1/ingest/conversation/stream sends progress events

- Batch: /api/v1/memories/batch stores up to 100, /batch/recall queries up to 20

- Tracing: core/tracing.py exists, soft dependency, wired into main.py

- 501 stubs: All three changed to 503 with helpful messages

- All new tests pass

- All existing tests still pass

- No syntax errors in any Python file

End of Remediation Plan. 8 fixes, exact file paths, exact code, acceptance criteria for each.